PROJECT PROPOSAL & COMMERCIAL QUOTATION

PCB Manufacturing ERP Development

| Prepared for RF Electrotech Attn: P. Lalpesh, QMR PLOT NO 106, SECTOR ECOTECH-12, Roza Yakubpur, Greater Noida, Uttar Pradesh 201318. Nagar, U.P. | Prepared by Nexoraa Studio Milan Pandavadra, Founder & CEO www.nexoraa.works ¦ +91 73833 03388 Date: 1 September 2026 |
| --- | --- |

1.  Project overview

RF Electrotech is looking to digitize its PCB manufacturing process through a dedicated ERP system covering product specification, order management, job card tracking, stage-wise process movement, QR/barcode-based shop-floor updates, production reporting, dispatch & delivery tracking, and a customer-facing portal. This document outlines the proposed scope, execution timeline and commercial terms for Phase 1 of the project.

2.  Scope of work

| Module | Key features | Access |
| --- | --- | --- |
| 1. Product Master | PCB specs (size, layers, thickness, copper, solder mask, legend, surface finish, process flow) + auto Product Spec Card generation | Admin / QMR |
| 2. Customer PO | PO entry linked to Product Spec Card | Sales / Admin |
| 3. Job Card & sub-job cards | Auto job card from order qty; split into sub-job cards for stage-wise movement & traceability | Production planning |
| 4. Multi-stage process flow | Configurable process steps per product; partial / full quantity movement stage to stage | Production |
| 5. Process tracking | Date-time, user, process name, qty received / processed / forwarded / rejected + rejection reason on every movement | Shop-floor users |
| 6. Production reports | Stage-wise output, pending qty, WIP, job launch status, lead time, process productivity, rejection summary, dispatch status | Management |
| 7. QR / Barcode | Unique code per job card; scan-based updates from desktop and mobile | All production users |
| 8. Mobile application | Job movement, production update, quantity confirmation, traceability on mobile | Shop-floor users |
| 9. Dispatch & delivery | Gate-out notification; delivery status, date-time, confirmation photo, delivered-by, delivery notification | Dispatch team |
| 10. User management | 1 Admin + minimum 20 department-wise, role-based user accounts | Admin |
| 11. Customer portal | Customer login to view own production status, job progress, traceability, stage, pending qty, EDD, dispatch status only | Customer |

3.  Proposed technology approach

- Web application: modern web stack (React frontend, Node.js/Python backend, PostgreSQL/MySQL database)

- Mobile access: QR/barcode scanning enabled via a mobile-friendly application for shop-floor transactions

- Notifications: automated alerts for dispatch and delivery confirmation via SMS/WhatsApp/email

- Role-based access control for Admin and 20+ department-wise users

- Secure, isolated customer portal logins with data restricted to the respective customer's own orders

- Cloud-hosted deployment with regular backups and version-controlled source code

4.  Execution timeline

| Phase | Deliverable | Duration |
| --- | --- | --- |
| Phase 0 | Requirement finalization, database & system architecture design | 3 Days |
| Phase 1 | Product Master, Customer PO, Job Card & sub-job cards, process flow configuration | 1 week |
| Phase 2 | Process tracking + QR / Barcode scanning (web & mobile) | 2 weeks |
| Phase 3 | Production reports & dashboards | 1 weeks |
| Phase 4 | Dispatch & delivery notification module | 2 Days |
| Phase 5 | User management & role-based access (20+ users) | 2 week |
| Phase 6 | Customer portal | 2–3 weeks |
| Phase 7 | Testing, UAT, deployment & user training | 1 weeks |

5.  Commercial quotation

| Package | Scope covered | Estimated investment |
| --- | --- | --- |
| Core production ERP (Phase 0–3) | Product Master, Customer PO, Job Card & sub-job cards, process flow, process tracking, production reports (web application only) | ₹30000 - ₹40000 |
| Full ERP suite (Phase 0–7) | Core production ERP + QR/Barcode with mobile app, dispatch & delivery notifications, role-based user management, customer portal | ₹20000 |
| Annual maintenance & support (optional) | Bug fixes, minor enhancements, hosting support, uptime monitoring | 2–5% of project value / year |

6.  Assumptions & exclusions

- Client to provide timely feedback, sample data, and access to relevant stakeholders for UAT

- Third-party costs (SMS/WhatsApp API charges, cloud hosting, domain, SSL) to be borne separately by the client
Scope is limited to the modules listed above; additional modules mentioned as “future phases” in the requirement document (inventory, planning, approvals, advanced analytics) are not included in this quotatie

8.  Authorization

FOR NEXORAA STUDIO Milan Pandavadra Founder & CEO, Nexoraa Studio